# Innovation Pipeline & Release Schedule

# Innovation Pipeline & Release Schedule

This document defines the sequenced rollout of all collaborative innovations across Metis Werks. It establishes development phases, testing cycles, validation criteria, and commercial release timing for Threadbourne, Techne, and Metis.

## 1. Pipeline Structure

The innovation pipeline is divided into five major phases:

### Prototype Development (Threadbourne + Techne)

- Mechanical design

- Robotics programming

- Sensor integration

- Adaptive textile trials

- Safety validation

### Controlled Test Bay Trials (Metis Test Zones)

- Prototype installation

- Controlled batch runs

- Telemetry and QC data collection

- Worker observation and feedback

### Limited Line Deployment (Single Floor)

- Real-order production

- Comparison against legacy equipment

- Worker training validation

### Full Floor Deployment (Metis)

- Legacy system replacement

- Robotics + machinery integration

- QC automation activation

- Logistics and finishing integration

### Commercial Release (Techne + Threadbourne)

- Product documentation

- Licensing packages

- External manufacturer rollout

- Performance benchmark publication

## 2. Release Schedule Overview

The schedule is organized into four quarterly waves per year.

### Wave 1 - Q1

Focus: Foundational automation and QC.

- Unified yarn QC system

- Adaptive loom platform (Phase 1)

- Optical QC integration for weaving/knitting

- Robotic bale handling

- Machine telemetry backbone (initial deployment)

### Wave 2 - Q2

Focus: Cutting, sewing, and material transport.

- Vision-guided robotic cutters

- AI pathing for Techne cutters

- Hybrid robotic sewing cells (pilot)

- Autonomous transport spine (Phase 1)

- Robotic fusing and alignment modules

### Wave 3 - Q3

Focus: Dyehouse, finishing, and QC.

- Autonomous dyehouse (pilot)

- Color-uniformity AI

- Robotic loading/unloading for dyeing

- Automated pressing and finishing

- Unified defect-classification AI

### Wave 4 - Q4

Focus: Footwear, accessories, beauty, fragrance.

- Robotic footwear assembly line

- Micro-robotic accessory production

- Cleanroom robotics for beauty/fragrance

- Multi-format filling automation

- Pressure-mapped sole pressing

## 3. Detailed Innovation Pipeline

### 3.1 Prototype Development

Owned by: Threadbourne + Techne

Deliverables:

- Prototype machine/robot

- Initial performance benchmarks

- Integration spec for Metis

### 3.2 Controlled Test Bay Trials

Owned by: Metis Test Facility

Pass Criteria:

- Minimum throughput met

- Defect rate below threshold

- Safe operation

- Integration with data backbone

### 3.3 Limited Line Deployment

Owned by: Metis + Threadbourne + Techne

Pass Criteria:

- Throughput ≥ 90% of target

- QC variance ≤ 5%

- Worker certification complete

- No transport bottlenecks

### 3.4 Full Floor Deployment

Owned by: Metis

Pass Criteria:

- Floor-wide stability

- Predictive analytics functioning

- Zero manual transport

- Energy usage within target

### 3.5 Commercial Release

Owned by: Techne + Threadbourne

Deliverables:

- Commercial machine/robot

- Licensing terms

- Training curriculum

- Marketing and industry release

## 4. Multi-Year Release Roadmap

### Year 1

- Adaptive loom platform

- Unified yarn QC

- Robotic cutting (Phase 1)

- Hybrid sewing cells (pilot)

- Autonomous transport spine (Phase 1)

### Year 2

- Autonomous dyehouse

- Full robotic cutting

- Full robotic sewing

- AI finishing and QC

- Footwear robotics (pilot)

### Year 3

- Accessory micro-robotics

- Beauty/fragrance cleanroom robotics

- Full footwear automation

- Unified factory intelligence layer

- Worker academy certification system

## 5. Governance & Approval

Innovation approval requires sign-off from:

- Threadbourne Robotics Council

- Techne Engineering Board

- Metis Production Directorate

Criteria include:

- Safety

- Throughput

- QC performance

- Worker training readiness

- Integration with data backbone

## 6. Final Outcome

This pipeline ensures:

- Predictable rollout of innovations

- Continuous improvement across floors

- Safe and controlled testing

- Commercial readiness

- Industry-leading automation

Metis becomes the central proving ground, Threadbourne drives robotics and adaptive systems, and Techne delivers next-generation machinery and automation.